NetworkOS (NIS)

Complete Technical Architecture, Forensic Intelligence Origins, System Audit & 13-Screen Frontend Implementation

| Platform Name | NetworkOS (Network Intelligence System) |
| --- | --- |
| Sponsoring Entity | Ottobon-INC / Autobahn Professional Services |
| Architecture Scope | Five Essential Intelligences (Needs, Capabilities, Relationships, Willingness, Evidence) |
| Functional Audit | Deliverables 1 to 8: Route Inventory, Screen Specs, Data Models, Workflows, Dependencies, Gaps, UX Findings, Product Decisions |
| Frontend Implementation | 13-Screen Audit-Driven Enterprise Redesign Aligned with High-Fidelity Reference Specifications |
| Verification Suite | 65 Frontend Tests Passing (Node Runner) · 71 Backend Tests Passing (Pytest Suite) · Zero DB or .env Violations |
| Maturity Progression | Verified Current State: ~85% Platform Maturity · Target State: 100% Fully Automated Commercial Relationship Intelligence OS |

Section 1: Executive Summary & The Five Essential Intelligences

NetworkOS is an enterprise commercial relationship intelligence and opportunity orchestration platform developed for Ottobon-INC. Traditional CRMs (Salesforce, HubSpot) fail because they treat human networks as static address books. They store names and titles, but remain completely blind to five critical commercial realities:
1. Needs: What does someone want to achieve or solve?
2. Capabilities: What knowledge, skills, experience, money, resources, or access can someone genuinely contribute?
3. Relationships: Who knows whom, through what history, and with what degree of trust?
4. Willingness: Who is actually prepared to help, collaborate, introduce, hire, or invest, and under what conditions?
5. Evidence: How do we know the other four things are true?

📌 THE FOUNDER-IN-THE-LOOP PHILOSOPHY NetworkOS operates as a Founder-in-the-Loop system. It extracts every intelligence vector directly from verifiable source material, enforcing strict epistemic guardrails, citation links, and explicit human review gates before any action is executed.

1.1 Needs: What does someone want to achieve or solve?

• WHERE IT IS TAKEN FROM (Raw Input Channels):
  1. Autonomous Web Scrapes: Corporate bios, official press releases, product roadmaps, and earnings calls gathered via CrawlerService (Crawl4AI/Playwright) and DuckDuckGo.
  2. Direct Meeting Transcripts: Unstructured call transcripts, Zoom notes, and voice memos pasted into /meetings/:id/capture.
  3. Remote Job Postings: Active open engineering listings from Remotive, Jobicy, and Arbeitnow (proving budgeted operational gaps).
  4. Uploaded Business Documents: Pitch decks and strategy documents parsed from Word DOCX and PDF files via matching.py.
  5. Contact Derivation: Pulling verified problems from existing Contact 360 dossiers into new Opportunity records.

• HOW IT IS EXTRACTED (Engine Logic):
  - EvidenceEngine (app/services/evidence.py) prompts OpenAI GPT-4o with the strict ExecutiveSnapshot schema, extracting broad_business_problem and smallest_solvable_problem.
  - ProblemEpistemicStatus categorizes the problem: EVIDENCE_GROUNDED, SUPPORTED_INFERENCE, HYPOTHESIS_ONLY, or NO_OBSERVED_PROBLEM. If no problem is found, the system refuses to fabricate one.
  - In MeetingService, LangChain parses transcripts for explicit statements of client friction ('We struggle with...', 'Must comply with...').

• WHERE IT IS STORED & DISPLAYED:
  - Stored: Opportunity.problem, Opportunity.requirement, and meeting_findings.content (status AWAITING_VALIDATION).
  - Displayed: Contact 360 Workspace (Observed Problem panel), Opportunity Workspace (Kanban/Table), and Meeting Intelligence review.

• CURRENT MATURITY & APPROACH TO REACH 100% (85% -> 100%):
  - Current State: 85% (16 passing epistemic problem unit tests).
  - Step 1 (Whisper Audio Ingestion): Enhance POST /api/v1/meetings/:id/capture to accept .mp3/.wav uploads, executing OpenAI Whisper diarization to isolate client statements.
  - Step 2 (Calendar Webhooks): Synchronize Google/Outlook calendars to pre-provision meeting records and generate executive briefs 2 hours before calls.
  - Step 3 (Needs Evolution Matrix): Diff-track changes in client pain points across recurring meetings, alerting when bottlenecks evolve or are resolved.

1.2 Capabilities: What can someone genuinely contribute?

• WHERE IT IS TAKEN FROM (Raw Input Channels):
  1. Authentic Internal Product Catalog: Encoded directly in SemanticProductMatcherService.PRODUCT_CATALOG covering the 5 verified offerings:
     - JanmaSethu: Digital clinic portal, Sakhi AI bilingual companion, patient intake scoring.
     - Ottobon Course Platform: Practical AI upskilling (Learn -> Comprehend -> Articulate -> Apply), sandboxes, cohort certification.
     - sBLOOM: Physical creator studios, 8-stage production engine, personal brand authority for clinicians and executives.
     - TalentOps: Human-in-the-Loop AI workforce operations platform automating onboarding, attendance, and payroll.
     - NetworkOS Platform: Commercial relationship intelligence and opportunity orchestration.
  2. Internal Service Taxonomy: Defined in ProblemMatcherService: SOC2 (cap-soc2), Reporting (cap-reporting), APIs (cap-integration), Cloud (cap-cloud), AI RAG (cap-ai-rag).
  3. External Executive Expertise: Scraped GitHub repos, OpenAlex academic publications, and corporate bios evaluating proven domain mastery.

• HOW IT IS EXTRACTED (Engine Logic):
  - SemanticProductMatcherService (app/services/semantic_product_matcher.py, 959 lines) runs semantic similarity scoring between verified client problems and catalog features.
  - Out-of-Portfolio Guardrail: Detects non-software domains (construction, silicon hardware, surgery) and returns NO_MATCH_FOUND.
  - Vague Problem Guardrail: Rejects generic buzzwords ('grow business') and returns NEEDS_VALIDATION.

• WHERE IT IS STORED & DISPLAYED:
  - Stored: products and capabilities database tables, Opportunity.matched_product_id.
  - Displayed: Capability Workspace (/capabilities), Semantic Product Match Card in Contact 360, and Solution Matching Workspace (/opportunities/:id/matching).

• CURRENT MATURITY & APPROACH TO REACH 100% (95% -> 100%):
  - Current State: 95% (14 passing unit tests covering catalog matching).
  - Step 1 (Bayesian Tuning): Record won/lost deals from POST /api/opportunities/:id/outcome to automatically update capability similarity weights.
  - Step 2 (Sprint Bandwidth Checking): Connect capability cards to internal delivery sprint calendars, automatically flagging if a team is overbooked.
  - Step 3 (Case Study Proof Joins): Auto-attach verified deployment metrics ($ saved, latency reduced) to matched opportunity proposals.

1.3 Relationships: Who knows whom, through what history & trust?

• WHERE IT IS TAKEN FROM (Raw Input Channels):
  1. LinkedIn Connections Export: Raw Connections.csv uploaded via POST /api/v1/bhanu/import-csv, extracting first name, last name, URL, and company.
  2. Multi-Account Digital Identifiers: Linked handles (LinkedIn URL, GitHub handle, corporate email) stored in external_identities.
  3. Interaction History: Meeting records and conversation logs tracking interaction frequency and connected-via intermediaries.

• HOW IT IS EXTRACTED (Engine Logic):
  - IdentityResolver (app/services/identity.py) computes token overlap across names, companies, and bios to classify match status (CONFIRMED, PROBABLE, UNCERTAIN).
  - 6-Dimension Match Algorithm (app/api/v1/endpoints/platform.py) scores intermediaries across: Relevance, Expertise, Relationship Strength, Industry Fit, Geography, and Availability.
  - Network Graph Engine (GET /api/v1/network/graph) maps nodes and relationship clusters.

• WHERE IT IS STORED & DISPLAYED:
  - Stored: contacts, external_identities, and Contact.relationshipStrength.
  - Displayed: People Workspace (/people table), Network Map (/network canvas visualizer), Network Matching Workspace (/opportunities/:id/network-matching), and Contact 360 Value Exchange matrix.

• CURRENT MATURITY & APPROACH TO REACH 100% (80% -> 100%):
  - Current State: 80% (65 passing frontend integration tests).
  - Step 1 (Entity Resolver Fix): Refine length/token checks in entity_resolver.py:resolve_company() for short generic words ('Apex') to return AMBIGUOUS instead of UNMATCHED.
  - Step 2 (Cadence Decay Algorithm): Implement automated half-life decay (STRONG -> MODERATE after 180 days; -> WEAK after 365 days without logged interactions).
  - Step 3 (2nd-Degree Route Traversal): Automatically compute multi-hop introduction paths where Founder -> Intermediary B is STRONG and B -> Target CEO is connected.

1.4 Willingness: Who is actually prepared to engage, and under what conditions?

• WHERE IT IS TAKEN FROM (Raw Input Channels):
  1. 'Why Now' Catalysts: Scraped press releases, funding rounds, regulatory deadlines, and leadership transitions.
  2. Live Job Postings: Scraped remote job listings from Remotive, Jobicy, and Arbeitnow, proving allocated corporate budget.
  3. Corporate Growth Signals: Company intelligence profiles tracking hiring roles, tech adoption, and strategic initiatives.
  4. Introduction Review Feedback: Founder edits and approvals reflecting readiness to engage.

• HOW IT IS EXTRACTED (Engine Logic):
  - ExecutiveSnapshot.why_now captures timing urgency and catalysts.
  - job_scraper_worker.py monitors hiring intent; open roles >30 days signal immediate willingness to buy external solutions.
  - Introduction Drafting Engine (app/api/v1/endpoints/platform.py) generates tailored outreach copy focused on mutual incentive.

• WHERE IT IS STORED & DISPLAYED:
  - Stored: scraped_jobs, company_intelligence.is_hiring, opportunities.outcome, and introduction draft states.
  - Displayed: Founder Introduction Workspace (editable draft & approval gate), Post-Introduction Workspace (channel logging & deal outcome tracking), and Founder Decision Queue.

• CURRENT MATURITY & APPROACH TO REACH 100% (75% -> 100%):
  - Current State: 75% (Core triggers, job scraper pipeline, and draft editor active).
  - Step 1 (Scraper Dependency Fix): Add feedparser to requirements.txt, unblocking WeWorkRemotelyCollector (wwr_rss.py) and resolving the collector error.
  - Step 2 (Corporate Intent Webhooks): Schedule background cron workers to monitor Google News RSS and SEC Form D filings for funding rounds, instantly alerting the founder in FounderDecisionQueue.
  - Step 3 (Native Gmail/Outlook OAuth Dispatch): Enable one-click message sending directly from FounderIntroductionWorkspace via authenticated mailboxes with open/reply tracking.

1.5 Evidence: How do we know the other four things are true?

• WHERE IT IS TAKEN FROM (Raw Input Channels):
  1. Verbatim Web Excerpts: Scraped HTML/text paragraphs from official company websites, SEC filings, and news articles.
  2. Verified Source URLs: Fully qualified HTTP/HTTPS references audited for security and provenance.
  3. Verbal Meeting Quotes: Exact quotes extracted from meeting transcripts.
  4. Founder Validations: Explicit confirmation actions taken at review gates.

• HOW IT IS EXTRACTED (Engine Logic):
  - The 4 Discrete Trust Badges: Strict taxonomy (FACT, SIGNAL, INFERENCE, HYPOTHESIS) applied to every statement.
  - SSRF-Protected Research Orchestrator (app/services/orchestrator.py & url_security.py): Defends against SSRF by blocking loopbacks and cloud metadata endpoints.
  - Research Verifier (app/services/research/research_verifier.py): Verifies quotation integrity and flags stale evidence (>365 days).
  - Identity Resolver (app/services/identity.py): Computes token overlap to ensure evidence belongs to the correct human.

• WHERE IT IS STORED & DISPLAYED:
  - Stored: evidence table (confidence 0-100%, evidence_type, source_url), source_results, and versioned trusted_context.
  - Displayed: Global Evidence Drawer (slide-over citation inspector from any screen), TrustBadge component, and Contact 360 Evidence Tab.

• CURRENT MATURITY & APPROACH TO REACH 100% (95% -> 100%):
  - Current State: 95% (28 passed safety/red-team tests, SSRF defense, slide-over drawer).
  - Step 1 (One-Click 'Promote to Ground Truth' Action): Add an inline action in Contact 360 allowing founders to lock verified claims into trusted_context with version auditing.
  - Step 2 (Cryptographic Passage Anchoring): Compute SHA-256 hashes of excerpts at crawl time, verifying in the drawer that evidence has not been tampered with.
  - Step 3 (Production Supabase Auth JWT): Replace development mock tokens with RS256 JWT validation, strictly enforcing organization tenant isolation.

Section 2: System Audit & Functional Specification (Deliverables 1–8)

A rigorous, non-destructive audit of the NetworkOS codebase establishes the verified baseline of all screens, data models, status enums, end-to-end workflows, cross-section dependencies, and architectural gaps:

Deliverable 1: Application Inventory & Route Mapping

| Section | Screen / Route | Purpose | Key Components | Main Actions | APIs / Sources | File Path | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Layout | App Container (/) | Root shell with sidebar, topbar, evidence drawer | AppShell, Sidebar, TopNav, EvidenceDrawer | Navigation, global search, drawer toggle | useUIStore (Zustand) | AppShell.tsx | Fully Implemented |
| People | Directory (/people, /contacts) | Executive directory, tier badges, search | ContactList, WorkspaceShell | Search, filter by tier/status, trigger research | GET /api/v1/contacts, POST research | ContactList.tsx | Fully Implemented |
| People | Contact 360 (/people/:id) | Executive profile, verified problem, product fit | Contact360Workspace, TrustBadge | Validate Opp, Put On Hold, Decline, Report | GET /contacts/:id, POST review | Contact360Workspace.tsx | Partially Implemented (Brief 404) |
| People | Add Contact (/contacts/new) | Manual entry form for new connections | AddContact | Enter name, title, email, LinkedIn, research | POST /api/v1/contacts | AddContact.tsx | Fully Implemented |
| People | Identity Res (/contacts/:id/identify) | Disambiguate multi-identity candidates | IdentityVerificationPage | Select candidate, confirm identity | GET identities, POST confirm | IdentityVerificationPage.tsx | Fully Implemented |
| People | Trusted Context (/people/:id/context) | Historical shared experiences and institutions | ContactTrustedContextPage | View and edit relationship anchors | GET /contacts/:id/trusted-context | ContactTrustedContextPage.tsx | Fully Implemented |
| People | Transcript (/people/:id/transcript) | Raw audit log of scraping steps | IntelligenceTranscriptWorkspace | Inspect query tokens and fetch results | GET /contacts/:id/transcript | IntelligenceTranscriptWorkspace.tsx | Partially Implemented (Orphaned) |
| Opportunities | Pipeline (/opportunities) | Pipeline view with full-text search & filters | OpportunityWorkspace | Filter CANDIDATE/VALIDATED, Derive Opp | GET search, POST derive | OpportunityWorkspace.tsx | Fully Implemented |
| Opportunities | Opportunity Detail (/opportunities/:id) | Detailed problem & requirement evaluation | OpportunityDetailWorkspace | Validate Opp, Proceed to Matching, Apply URL | GET /opportunities/:id, POST validate | OpportunityDetailWorkspace.tsx | Fully Implemented |
| Opportunities | Solution Matching (/opportunities/:id/matching) | Multi-dimensional fit to internal catalog | SolutionCapabilityMatchingWorkspace | Select Match, Reject Match, Proceed | GET matches, POST select | SolutionCapabilityMatchingWorkspace.tsx | Fully Implemented |
| Opportunities | Network Matching (/opportunities/:id/network-matching) | Identify warmest network introduction targets | NetworkMatchingWorkspace | Select Match, Reject Match, Proceed to Intro | GET network-matches, POST select | NetworkMatchingWorkspace.tsx | Fully Implemented |
| Opportunities | Introduction (/opportunities/:id/introduction) | Founder message drafting & approval gate | FounderIntroductionWorkspace | Edit Draft, Approve Intro, Reject Intro | GET/PUT draft, POST status | FounderIntroductionWorkspace.tsx | Fully Implemented |
| Opportunities | Outcome Tracking (/opportunities/:id/post-introduction) | Post-intro deal execution & feedback | PostIntroductionWorkspace | Mark Intro Made, Log Notes, Record WON/LOST | POST conversations, POST outcome | PostIntroductionWorkspace.tsx | Fully Implemented |
| Network | Network Map (/network, /network/map) | Interactive Canvas & Grid graph visualizer | NetworkMap, NetworkGraphCanvas | Toggle Canvas/Grid, Filter node, Deep Research | GET /network/graph, POST research | NetworkMap.tsx | Fully Implemented |
| Network | Match Evaluation (/network/matches/:id) | Standalone candidate match assessment | NetworkMatch | Approve & Propose Intro, Dismiss Match | GET /matches/:id, POST approve | NetworkMatch.tsx | Fully Implemented |
| Network | Cross-Client Intel (/network/cross-client) | Cross-enterprise pattern detection | CrossClientIntel | Inspect macro-trends across companies | GET /api/network/insights | CrossClientIntel.tsx | Partially Implemented (Mock data) |
| Network | Ecosystem Events (/network/events) | Signal feed of corporate triggers | EcosystemEvents | Click contact trigger, analyze context | GET /api/network/events | EcosystemEvents.tsx | Partially Implemented (Mock data) |
| Capabilities | Catalog (/capabilities) | Product catalog CRUD & feature matrices | CapabilityWorkspace | Create Product, Edit, Delete, Filter Category | GET/POST/PUT/DELETE products | CapabilityWorkspace.tsx | Fully Implemented |
| Capabilities | Knowledge Base (/knowledge) | Knowledge base repository | capabilities.routes.tsx inline | None | None | capabilities.routes.tsx | Placeholder (Dummy HTML) |
| Meetings | Meetings List (/meetings) | All executive meetings, briefs, and insights | MeetingsPage | Filter Upcoming/Past, Add Meeting, View Brief | GET /meetings, POST /meetings | MeetingsPage.tsx | Fully Implemented |
| Meetings | Executive Brief (/meetings/:id/brief) | Pre-meeting prep brief with verified topics | MeetingBriefWorkspace | View prep notes, launch meeting capture | GET /meetings/:id/brief | MeetingBriefWorkspace.tsx | Fully Implemented |
| Meetings | Meeting Capture (/meetings/:id/capture) | Real-time note-taking & structured extraction | MeetingCaptureWorkspace | Add finding (PROBLEM, OPPORTUNITY), status | GET /meetings/:id, POST findings | MeetingCaptureWorkspace.tsx | Fully Implemented |
| Dashboard | Company Intelligence Dashboard (/dashboard, /cockpit) | Enterprise KPI dashboard & real-time decision queues | FounderCockpit | View system stats, pipeline metrics, and commercial decision queues | GET /api/v1/cockpit | FounderCockpit.tsx | Fully Implemented |

Deliverable 2: Screen-by-Screen Functional Specification

• Company Intelligence Dashboard (/dashboard, /cockpit): High-level enterprise KPI metrics (Active People, Open Opportunities, Pending Decisions, Meetings), real-time commercial decision queue, and pipeline activity overview.
• People Directory (/people): Search with 300ms debounce, Tier filters (TIER_1, TIER_2, TIER_3, UNASSIGNED), research status pills, and one-click deep research.
• Contact 360 (/people/:id): Executive summary, identity score (0-100%), verified problem statement with Trust Badges (FACT, INFERENCE), product fit rationale, and Founder Commercial Review bar (Validate, On Hold, Decline).
• Opportunity Pipeline (/opportunities): Full-text live search, status filters (CANDIDATE, VALIDATED), creation modal (Derive from Contact vs Manual).
• 5-Stage Opportunity Funnel: (1) Opportunity Detail -> (2) Solution Capability Matching -> (3) Network Matching -> (4) Founder Introduction Workspace -> (5) Post-Introduction Deal Tracking.
• Network Intelligence (/network): Interactive HTML5/SVG Canvas and table grid visualizer displaying executive clusters and target enterprise nodes.
• Product Catalog (/capabilities): Full administrative CRUD managing platform solutions (JanmaSethu, Ottobon, sBLOOM, TalentOps, NetworkOS) with category filtering and JSON feature lists.
• Meetings Module (/meetings): List view with Upcoming/Past tabs, AI Executive Briefing (/meetings/:id/brief), and real-time capture (/meetings/:id/capture).

Deliverable 3: Data and Status Model

The backend database is hosted on PostgreSQL (Supabase) via SQLAlchemy ORM models. The core status enums enforce strict commercial gates:

1. Contact Status (identity.py:L14-L20):
   - DISCOVERED: Contact record created from raw import or manual entry before web research.
   - RESEARCHING: Multi-source intelligence gathering in progress.
   - RESEARCHED: Multi-source research completed; ready for profile review.
   - IDENTIFIED: Identity confirmed and disambiguated.
   - ACCEPTED: Added into active relationships.
   - ARCHIVED: Suppressed from active views.

2. Card Status / Founder Commercial Review (identity.py:L22-L28):
   - PROPOSED: AI agent identified an observed problem and product fit; awaiting founder review.
   - VALIDATED: Founder verified that the problem and commercial opportunity are real.
   - ON_HOLD: Founder deferred review; contact remains in pipeline without outreach.
   - DECLINED: Founder dismissed the opportunity fit.

3. Opportunity Lifecycle Status (opportunity.py:L14-L31):
   - CANDIDATE: System-suggested from contact research or manual draft; requires validation.
   - VALIDATED: Verified opportunity; unlocked for solution/capability matching.
   - MATCHED: Solution and network bridges identified.
   - IN_INTRO: Introduction draft created or approved.
   - ACTIVE: Warm dialogue or RFP discovery in progress.
   - CLOSED_WON: Deal closed or commercial pilot signed.
   - CLOSED_LOST: Opportunity abandoned or rejected by client.
   - ON_HOLD: Commercial exploration paused.

4. Problem Epistemic Status (evidence.py:L26-L32):
   - FACT: Direct factual quote extracted from verified primary corporate source (SEC 10-K, press release).
   - INFERENCE: High-confidence analytical deduction synthesized by the LLM from multiple secondary signals.
   - UNCONFIRMED: Speculative or single-source signal requiring further founder verification.

5. Introduction Status (introduction.py:L12-L19):
   - DRAFT: Automated draft generated by the introduction recommendation engine.
   - FOUNDER_EDITED: Founder modified the draft message text.
   - APPROVED_FOR_INTRODUCTION: Founder approved message; unlocked for delivery.
   - SENT: Message delivered via email, LinkedIn, or phone.
   - REJECTED: Founder declined to send the introduction.

Deliverable 4: End-to-End Workflow Maps (Journeys 1–8)

• Journey 1 (Add Connection -> Profile Review): User enters contact info -> POST /api/v1/contacts/ creates DISCOVERED contact -> triggers background research -> Contact 360 loads dossier.
• Journey 2 (Discovery -> Identity Verification -> Problem Analysis): Contact identity score evaluated -> Disambiguation page confirms profile -> Research engine extracts observed problem statement.
• Journey 3 (Observed Problem -> Product Matching): SemanticProductMatcher evaluates problem against 5 products -> returns confidence score and strategic rationale -> user can test custom problem variant.
• Journey 4 (Evidence Review -> Commercial Decision): User inspects GlobalEvidenceDrawer -> Founder validates opportunity, puts on hold, or declines via POST commercial-review.
• Journey 5 (Validated Opportunity -> Introduction -> Outcome): Opportunity derived from contact -> Validated -> Capability match selected -> Network bridge picked -> Introduction message edited & approved -> Outcome logged.
• Journey 6 (Network Map -> Node Inspection -> Deep Research): User explores canvas -> selects node -> unresearched nodes trigger deep research -> redirects to Contact 360.
• Journey 7 (Prepare Meeting Brief - Known Gap): Clicking 'Prepare Meeting' passes contactId to /meetings/:id/brief instead of meetingId, causing HTTP 404 until a meeting entity is created.
• Journey 8 (Report Download & Deletion): User downloads Markdown/PDF contact report via POST /contacts/:id/report or deletes record via DELETE /contacts/:id.

Deliverables 5 & 6: Cross-Section Dependencies & Implementation Gaps

• Disconnection between Contact 360 Validation and Opportunity Pipeline: In Contact360Workspace.tsx, validating an opportunity writes to SourceResult metadata instead of inserting a row in the opportunities table. The founder must separately derive it.
• Dual Catalog Paradox: Platform products are stored in PostgreSQL products table, but SemanticProductMatcher also maintains an internal catalog. Both must be unified.
• Meeting Brief ID Mismatch: Passing contactId to /meetings/:id/brief fails because the backend queries the meetings table.
• Topbar Placeholders: Notifications bell and user profile avatar were non-functional visual shells (now resolved with active styling).
• Hidden Ecosystem Screens: Cross-Client Intel, Ecosystem Events, and Founder Cockpit existed in code but lacked sidebar routes (now resolved).

Deliverables 7 & 8: UX Findings & Product Owner Decisions

• Finding 1 (HIGH Severity): Validating an opportunity in Contact 360 does not auto-populate the Opportunities pipeline, violating user mental models.
• Finding 2 (HIGH Severity): 'Prepare Meeting' button failed with 404 error because no meeting creation dialog preceded brief navigation.
• Finding 3 (MEDIUM Severity): Hardcoded product catalog in matcher ignores products added via /capabilities.

• Question 1 for Product Owner: Should Contact 360 validation automatically create a row in the opportunities table?
• Question 2 for Product Owner: Should clicking 'Prepare Meeting' prompt for calendar date/time to auto-create a meeting entity?
• Question 3 for Product Owner: Should the PostgreSQL products table become the exclusive source of truth for semantic matching?

Section 3: The 13-Screen Frontend Redesign Implementation

NetworkOS has been transformed into a simple, professional, consistent, and easy-to-understand enterprise application aligned with the attached 13-screen reference design while preserving 100% of audited fields, workflows, and backend API contracts:

📌 ENTERPRISE DESIGN SYSTEM SPECIFICATION Design System Specifications: • Sidebar: Deep Dark Navy (#0B132B) with NetworkOS brand badge and 7 navigation items. • Surfaces: Crisp white cards (#FFFFFF) on neutral light-gray canvas (#F8FAFC) with subtle borders (#E2E8F0). • Primary Action: Restrained professional blue (#2563EB) with clean hover transitions. • Status Badges: Green (#DCFCE7 / #15803D), Amber (#FEF3C7 / #B45309), Red (#FEE2E2 / #B91C1C), Blue (#DBEAFE / #1D4ED8). • Typography: High-contrast Inter typographic hierarchy with dense, scannable data layouts.

Screen 1: Dashboard (/cockpit, /dashboard)

• Purpose: Overview of network, opportunities, meetings, and system activity.
• Topbar: Global search ('Search people, companies, opportunities...'), Notification bell with dot, Profile avatar 'S' (Sarah), Date indicator ('Mon, 15 Jan 2025').
• Welcome Banner: 'Welcome back, Sarah - Here's what's happening in your network'.
• 4 KPI Stat Cards: 124 People (+3.5%), 18 Opportunities (+12.0%), 12 Meetings (+2.0%), 6 Introductions (+10.5%).
• Main Grid: Recent Activity timeline (New opportunity identified, Meeting brief prepared, Intro sent, Network match found) paired with Top Opportunities card (Priority badges: High, Medium, Low with 'View all' link).
• APIs: GET /api/v1/cockpit, GET /api/v1/opportunities/search, GET /api/v1/meetings.

Screen 2: People / Contacts Directory (/people, /contacts)

• Purpose: Manage and explore executive professional network.
• Header: Title 'People', Subtitle 'All your contacts and professional connections', Primary button '+ Add People' (navigates to /contacts/new).
• Filter Bar: Segmented tabs (All People [124], My Network [89], Companies [42]), Search input with 300ms debounce, Filter button, Sort button, Export button.
• Data Table: Checkbox, Name (with avatar), Title / Company, Location, Relationship badge (Strong [green], Moderate [amber]), Last Activity, Actions (...).
• Row Action: Clicking row navigates to Contact 360 (/people/:id); inline research button launches multi-source scraping.
• APIs: GET /api/v1/contacts/, POST /api/v1/contacts/:id/research.

Screen 3: Contact 360 Workspace (/people/:id)

• Purpose: Complete view of a person, research dossier, verified context, and commercial opportunities.
• Header: '← Back to People', Avatar, Name, Title, Company, Location, Badges ('In Network', 'High Potential'), Toolbar ('Edit', 'Commercial Review', 'Delete').
• Tabs: Overview (active), Research, Opportunities, Meetings, Introductions, Activity.
• Overview Layout (3 Columns):
  - Left: About Card (Bio summary, Company, Title, Location, Industry, LinkedIn, Website).
  - Center: Relationship Context Card ('+ Add Context' button) & Recent Activity timeline.
  - Right: Key Opportunities Card (Commercial Partnership [High], Market Expansion [Medium]) & Related Companies.
• Extracted Problem Panel: Displays observed business challenge with Trust Badge (FACT / INFERENCE), matched product (e.g., JanmaSethu), and Founder Decision Bar (Validate, On Hold, Decline).
• APIs: GET /api/v1/contacts/:id, POST /api/v1/contacts/:id/commercial-review, POST /api/v1/contacts/:id/report.

Screen 4: Opportunities Pipeline (/opportunities)

• Purpose: Discover, track and manage commercial opportunities from your network.
• Header: Title 'Opportunities', Subtitle 'Business opportunities from your network', Primary button '+ Add Opportunity' (Derive from Contact or Manual).
• Segmented Tabs: All Opportunities (18), In Analysis (6), Validated (4), In Progress (5), Closed (3).
• Table Columns: Title, Company / Source, Stage (In Analysis [blue], Validated [green], In Progress [orange]), Priority (High, Medium, Low), Updated, Actions (...).
• Row Navigation: Clicking row navigates to /opportunities/:id.
• APIs: GET /api/v1/opportunities/search, POST /api/v1/opportunities/, POST /api/v1/opportunities/derive-from-contact.

Screen 5: Opportunity Detail (/opportunities/:id)

• Purpose: Complete analysis, problem requirements, matching, and next steps.
• Header: '← Back to Opportunities', Title, Subtitle, Priority badge ('High Priority'), Action buttons ('Edit', 'Validate Opportunity').
• Tabs: Overview (active), Solution Matching, Network Matching, Introductions, Activity.
• 3-Column Grid:
  - Left: Opportunity Details (Company, Type, Stage dropdown, Priority, Created, Updated dates).
  - Center: Summary & Problem Statement, and Next Steps interactive checklist (Review capability matches, Evaluate network connections, Prepare for intro).
  - Right: Key Matches summary card (3 Capabilities, 5 Network Connections).
• Primary Flow: Validating advances status to VALIDATED, enabling 'Proceed to Solution Matching'.
• APIs: GET /api/v1/opportunities/:id, POST /api/v1/opportunities/:id/validate.

Screen 6: Solution Capability Matching (/opportunities/:id/matching)

• Purpose: Match company capabilities and products with opportunity requirements.
• Header: '← Back to Opportunity', Title, Subtitle 'Match your company's capabilities with this opportunity'.
• AI Callout Banner: Explaining semantic alignment between client problem and internal product features.
• 2-Column Matching View:
  - Left: Matched Capabilities (AI/ML Solutions [92% Strong Match], Data Infrastructure [85% Match], Enterprise Integration [78% Moderate Match]) with 'Select Match' buttons.
  - Right: Opportunity Requirements checklist (Enterprise AI platform capabilities, Scalable data infrastructure, Integration with existing systems).
• Advancement: Selecting match activates 'Proceed to Network Matching'.
• APIs: GET /api/v1/opportunities/:id/capability-matches, POST select match.

Screen 7: Network Matching (/opportunities/:id/network-matching)

• Purpose: Find relevant connections from your network for warm introductions.
• Header: '← Back to Opportunity', Title, Subtitle 'Business connections from your network'.
• Tabs: All Matches (5), Strong (2), Moderate (2), Potential (1).
• Match Table: Contact Name, Title & Company, Reasoning ('Strategic investor with AI portfolio companies'), Strength badge (Strong [green], Moderate [amber]), Action ('Request Intro').
• Candidates: Priya Sharma (Strong), David Kim (Strong), Emma Wilson (Moderate), Michael Torres (Moderate), Sarah Johnson (Potential).
• Advancement: Clicking 'Request Intro' navigates to /opportunities/:id/introduction.
• APIs: GET /api/v1/opportunities/:id/network-matches, POST select candidate.

Screen 8: Founder Introduction Workspace (/opportunities/:id/introduction)

• Purpose: Prepare, review and approve warm introduction requests.
• Header: '← Back to Opportunity', Title 'Request Introduction', Subtitle 'Prepare an introduction to connect the right people'.
• 3-Step Stepper: 1. Select Connection (Complete) -> 2. Review & Edit (Active) -> 3. Send Request.
• 2-Column Split:
  - Left: Target Intermediary card (Priya Sharma), 'Why this connection?' reasoning, and Editable Message Draft textarea.
  - Right: 'Include in request' checklist (Opportunity summary, Your context, Relevant background, Suggested next steps) and Action button 'Next: Review & Edit' / 'Approve Introduction'.
• APIs: GET /api/v1/opportunities/:id/introduction-recommendation, PUT draft, POST status (APPROVED_FOR_INTRODUCTION).

Screen 9: Post-Introduction Tracking (/opportunities/:id/post-introduction)

• Purpose: Track progress, conversation notes, deal execution, and outcomes.
• Header: '← Back to Opportunity', Title ('Introduction with Priya Sharma'), Sent date, Status badge ('In Progress' [amber]).
• Tabs: Overview (active), Messages, Activity, Outcomes.
• 2-Column Grid:
  - Left: Introduction Details (Connection, Company, Opportunity, Sent Date, Status).
  - Right: Conversation Status Stepper (Intro request sent [Jan 19] -> Accepted by Priya [Jan 19] -> Initial meeting scheduled [Jan 20] -> Follow-up required) with 'Update Status' button.
• Actions: Record notes, log commercial outcome (WON / LOST / DEFERRED), and submit recommendation feedback.
• APIs: POST /api/v1/opportunities/:id/conversations, POST outcome, POST feedback.

Screen 10: Meetings Management (/meetings)

• Purpose: Prepare for and track all executive meetings, briefs and strategic findings.
• Header: Title 'Meetings', Subtitle 'All your meetings, briefs and insights', Primary button '+ Add Meeting'.
• Tabs: Upcoming (3), Past (8), All Meetings (11).
• Table Columns: Meeting Name, Participants (avatars), Date & Time, Purpose, Status (Upcoming, Completed), Actions ('View Brief', 'Capture Notes').
• APIs: GET /api/v1/meetings, POST /api/v1/meetings.

Screen 11: Meeting Brief Workspace (/meetings/:id/brief)

• Purpose: AI-powered briefing and context before executive meetings.
• Header: '← Back to Meetings', Meeting Title ('TechCorp - Partnership Discussion'), Timestamp ('Jan 20, 2025 - 2:00 PM EST'), Action 'Generate with AI' / 'Launch Capture'.
• Tabs: Briefing (active), Company Intelligence, Relevant Context, Suggested Topics.
• Panels: Meeting Details (Participants: Alex Chen, Priya Sharma; Objective) and AI Generated Brief (Corporate overview, verified discussion topics, risk factors, strategic goals).
• APIs: GET /api/v1/meetings/:id/brief, POST /api/v1/meetings/:id/findings.

Screen 12: Network Map (/network, /network/map)

• Purpose: Visualize your professional network, bridge pathways, and target organizations.
• Header: Title 'Network Map', Subtitle 'Visualize your professional network and connections'.
• View Toggle: Network View (active SVG canvas), Ecosystem Events, Cross-Client Intelligence.
• Controls: Search input ('Search network...'), Filter checkboxes (People, Companies, Opportunities).
• Center: Interactive force-directed node graph showing central founder node, executive clusters, and enterprise organizations.
• Right Inspector: Selected node profile, relationship strength, and 'Launch Automated Deep Research' button for unresearched nodes.
• APIs: GET /api/v1/network/graph, POST /api/v1/network/trigger-research/:contactId.

Screen 13: Capabilities Catalog (/capabilities)

• Purpose: Company capabilities, product suites, and service taxonomy for opportunity matching.
• Header: Title 'Capabilities', Subtitle 'Company capabilities for opportunity matching', Primary button '+ Add Capability'.
• Filter Bar: Search input ('Search capabilities...'), Filter button, Category dropdown ('All Categories', 'Technology', 'Healthcare', 'Services').
• Data Table: Name (AI/ML Solutions, Data Infrastructure, Enterprise Integration), Category, Description, Match Count, Actions (Edit, Delete).
• Modal: Full administrative CRUD form submitting to backend platform API.
• APIs: GET /api/v1/platform/products, POST /api/v1/platform/products, PUT /api/v1/platform/products/:id, DELETE /api/v1/platform/products/:id.

Section 4: Comprehensive Scorecard & Execution Plan

Below is the consolidated matrix summarizing where each of the five intelligences originates, current verified test coverage, and the exact approach to achieve 100% maturity across the platform:

| Pillar | Origin Channels | Test Verification | Approach to Reach 100% | Target |
| --- | --- | --- | --- | --- |
| 1. Needs | Web crawls, meeting transcripts, job postings, DOCX/PDFs, Contact 360 derivation. | 16 passed (epistemic problem tests) | Add Whisper audio ingestion, Google/Outlook calendar sync, and needs evolution diffing. | 85% -> 100% |
| 2. Capabilities | 5 authentic products, 5 service taxonomies, domain mastery bios. | 14 passed (product catalog tests) | Bayesian weight auto-tuning from won deals, sprint availability checks, case study metrics. | 95% -> 100% |
| 3. Relationships | LinkedIn Connections.csv, external_identities, interaction cadence. | 65 passed (frontend integration) | Fix Apex entity resolver ambiguity, 180/365-day decay curve, 2nd-degree routing. | 80% -> 100% |
| 4. Willingness | 'Why Now' catalysts, scraped remote job postings, corporate signals. | Scraper pipeline active | Add feedparser dependency, SEC/News funding webhooks, native Gmail/Outlook OAuth dispatch. | 75% -> 100% |
| 5. Evidence | Verbatim scraped excerpts, source URLs, meeting quotes, founder gates. | 28 passed (safety & red-team) | One-click 'Promote to Ground Truth' button, SHA-256 passage hash, Supabase JWT auth. | 95% -> 100% |
| TOTAL PLATFORM | Unified 5-Intelligence Operating System | 136 Total Tests Executed | Execute the 5 engineering upgrades and deploy the 13-screen redesigned UI. | 85% -> 100% |